PC HEALTH MONITOR

Strategic Development Roadmap

Competitive Analysis + 4-Sprint Claude Code Execution Plan

Version 1.0  |  April 2026  |  Prepared by: AI Senior Engineer

| 1,134 Lines of Code | 0 Dependencies | 4 Sprints Planned | 52K Top Rival Stars |
| --- | --- | --- | --- |

1. Executive Summary

PC Health Monitor occupies a unique niche in the GitHub PowerShell ecosystem: a zero-dependency, WinForms GUI, live system monitor with a professional Cyber-HUD aesthetic. No direct competitor combines all these traits in a single .ps1 file. The project's current bottleneck is not code quality — it is discoverability and feature depth.

This document provides a ranked, actionable 4-sprint plan with ready-to-paste Claude Code prompts. Sprint 1 targets viral discoverability with minimal effort. Sprints 2–4 add the hardware and security features that will differentiate the project from all existing PowerShell monitoring tools.

Competitive Landscape Snapshot

| Project | Stars | Stack | Focus | GUI+Zero-Deps |
| --- | --- | --- | --- | --- |
| ChrisTitusTech/winutil | 52,000 ⭐ | PowerShell + WPF | Debloat / Tweaks | ❌ No live monitor |
| LibreHardwareMonitor | 7,900 ⭐ | C# WinForms | Hardware sensors | ❌ Needs install |
| Lifailon/PS.HardwareMonitor | ~200 ⭐ | PS Module | Temps + Grafana | ❌ No GUI |
| LiteObject/ThermalMonitor | ~50 ⭐ | PS Script | Thermal throttle | ❌ No UI |
| PC-Health-Monitor (yours) | — | PS + WinForms | Monitor+Clean+Start | ✅ All-in-one |

Current Project Status

| Feature | Status | Notes |
| --- | --- | --- |
| Cyber-HUD Dark Theme (GDI+) | ✅ Done | Draw-CircleGauge, glow borders |
| Logging Engine + #regions | ✅ Done | Write-Log, 7 regions, rotation |
| Process Kill + Protected list | ✅ Done | Invoke-KillProcess, blacklist |
| Startup Manager (Registry) | ✅ Done | One-click disable |
| Junk Cleaner (6 locations) | ✅ Done | Async Runspace |
| System Tray + Smart Alerts | ✅ Done | 85%/85%/90% thresholds |
| One-Liner Installer | ❌ Missing | TIER 1 — Sprint 1 |
| Hardware Temperatures | ❌ Missing | TIER 2 — Sprint 2 |
| Network Intelligence Tab | ❌ Missing | TIER 2 — Sprint 3 |
| Security Audit Tab + Export | ❌ Missing | TIER 3 — Sprint 4 |

| SPRINT 01 | GitHub Discoverability — One-Liner + PS2EXE + Topics | TIER 1 — Immediate Impact | ROI: Very High |
| --- | --- | --- | --- |

Goal & Rationale

The project is invisible on GitHub. No topics, no one-liner install, no .exe option. These three additions are the single highest-leverage actions available. WinUtil's growth from 1K to 52K stars was driven primarily by its one-liner: irm https://... | iex — easy to tweet, share, and bookmark.

Files to create: install.ps1,  Build-Exe.ps1

Files to update: README.md  (topics section, install badge, one-liner block)

New GitHub Actions: .github/workflows/validate.yml  (syntax check on push)

Deliverable 1 — install.ps1 (One-Liner Installer)

This script is invoked via the one-liner. It downloads the app and creates a Desktop shortcut.

Deliverable 2 — Build-Exe.ps1 (PS2EXE Packaging)

Compiles PC-Health-Monitor.ps1 into a standalone .exe using MScholtes/PS2EXE.

Deliverable 3 — README.md updates

One-liner block, new badges, GitHub topics comment block at top of README.

Claude Code Prompt — Sprint 1

Subject: Sprint 1 - GitHub Discoverability & Distribution Files to create: install.ps1, Build-Exe.ps1 Files to modify: README.md ━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━ CONTEXT ━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━ Repo: https://github.com/Rzuss/PC-Health-Monitor Stack: PowerShell 5.1 + WinForms. Zero dependencies. Windows 10/11 only. Main script: PC-Health-Monitor.ps1 (1134 lines). Do NOT modify it. ━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━ TASK 1 — CREATE: install.ps1 ━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━ Create a new file: install.ps1 in the repo root. This file is invoked by the one-liner: irm https://raw.githubusercontent.com/Rzuss/PC-Health-Monitor/main/install.ps1 ¦ iex The script must: 1. Define $InstallDir = Join-Path $env:LOCALAPPDATA 'PC-Health-Monitor' 2. Create $InstallDir if it does not exist 3. Download PC-Health-Monitor.ps1 from the raw GitHub URL into $InstallDir 4. Create a Desktop shortcut (.lnk) that launches the script silently: Target: powershell.exe -WindowStyle Hidden -ExecutionPolicy Bypass -File '<$InstallDir>\PC-Health-Monitor.ps1' Icon: Use $env:SystemRoot\System32\perfmon.exe 5. Print a styled ASCII banner at the end: [GREEN] PC Health Monitor installed successfully! [BLUE] Shortcut created on Desktop. [GRAY] Run as Administrator for full cleanup access. Error handling: wrap each step in try/catch. On failure, print the error in red and exit with code 1. Never leave partial files. ━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━ TASK 2 — CREATE: Build-Exe.ps1 ━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━ Create Build-Exe.ps1 in the repo root. This is a developer tool. Logic: 1. Check if PS2EXE module is installed: Get-Module -ListAvailable ps2exe If not, install it: Install-Module ps2exe -Scope CurrentUser -Force 2. Invoke-PS2EXE with these parameters: -InputFile '.\PC-Health-Monitor.ps1' -OutputFile '.\dist\PC-Health-Monitor.exe' -NoConsole (hide console window) -iconFile '.\assets\icon.ico' (only if file exists, otherwise skip) -title 'PC Health Monitor' -version '1.0.0' 3. Print success or failure. Create './dist/' directory if it doesn't exist. ━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━ TASK 3 — UPDATE: README.md ━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━ Modify README.md — add the following sections: A) After the badge row, add a new 'Quick Install' section: ## Quick Install (One-Liner) ```powershell irm https://raw.githubusercontent.com/Rzuss/PC-Health-Monitor/main/install.ps1 ¦ iex ``` > Installs silently to %LOCALAPPDATA%\PC-Health-Monitor and creates a Desktop shortcut. B) Add these badges to the existing badge row: ![Install](https://img.shields.io/badge/Install-One--Liner-38bdf8?logo=powershell) ![EXE](https://img.shields.io/badge/Download-.exe-a855f7?logo=windows) C) Update the File Structure to include install.ps1, Build-Exe.ps1, dist/ ━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━ TASK 4 — CREATE: .github/workflows/validate.yml ━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━ Create a GitHub Actions workflow that runs on push and PR to main. It should use PSScriptAnalyzer to validate PC-Health-Monitor.ps1. Workflow name: 'PowerShell Validation' OS: windows-latest Steps: 1. Checkout 2. Install-Module PSScriptAnalyzer -Force -Scope CurrentUser 3. Invoke-ScriptAnalyzer .\PC-Health-Monitor.ps1 -Severity Error,Warning 4. Fail the workflow if any Error-level findings are returned. ━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━ HARD CONSTRAINTS ━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━ X Do NOT modify PC-Health-Monitor.ps1 X Do NOT add any third-party dependencies beyond PS2EXE X install.ps1 must be idempotent (safe to run twice) VERIFICATION CHECKLIST: [ ] install.ps1 exists and is idempotent [ ] Build-Exe.ps1 exists and creates ./dist/ directory [ ] README has one-liner block in a code fence [ ] .github/workflows/validate.yml exists with correct trigger [ ] No modification to PC-Health-Monitor.ps1

| SPRINT 02 | Hardware Temperatures — CPU/GPU via LHM WMI Integration | TIER 2 — Feature Differentiation | ROI: High |
| --- | --- | --- | --- |

Goal & Rationale

Temperatures are the #1 feature users expect in a hardware monitoring tool. LibreHardwareMonitor (7,900 stars) exposes all sensor data via WMI when it is running. This sprint adds a Temperature card to the Dashboard using graceful detection: if LHM is not running, the card shows a friendly 'Install LHM' prompt. No DLL import, no new dependencies.

UI/UX Design Specification

New Dashboard Card — Temperatures

Position: 4th card on Dashboard row (after CPU / RAM / Disk)

| Property | Value | Notes |
| --- | --- | --- |
| Card Title | TEMPS | Monobold, $C.Blue, 10pt |
| LHM Available | CPU: 65°C GPU: 58°C | Color-coded: green/yellow/red |
| LHM Offline | 'No sensor data — Install LHM' | $C.Dim italic, hyperlink style |
| Color: Cool | < 60°C → $C.Green | Safe operating range |
| Color: Warm | 60–79°C → $C.Yellow | Caution range |
| Color: Hot | >= 80°C → $C.Red + pulsing label | Critical — matches system alert style |
| Refresh Rate | Every 5 seconds (separate counter) | Temps are slower to change |

Claude Code Prompt — Sprint 2

Subject: Sprint 2 - Hardware Temperature Card (LHM WMI Integration) File to modify: PC-Health-Monitor.ps1 ━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━ CONTEXT ━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━ Stack: PowerShell 5.1 + WinForms. Color palette in $C hashtable. Dashboard tab has 3 stat cards: $cpuCard, $ramCard, $diskCard. Each card is a Panel with child Labels for title, value, and a ProgressBar. Form width: 1060px. Cards are ~220px wide, 110px tall. Refresh timer ticks every 3 seconds calling Do-Refresh. ━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━ STEP 1 — ADD: Get-HardwareTemps function (Core Logic region) ━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━ Add this function inside #region 4 - Core Logic & Telemetry: function Get-HardwareTemps { # Returns hashtable: @{ CPU = <float or $null>; GPU = <float or $null>; Available = <bool> } try { $sensors = Get-WmiObject -Namespace root\LibreHardwareMonitor \ -Class Sensor -Filter "SensorType='Temperature'" \ -ErrorAction Stop $cpu = $sensors ¦ Where-Object { $_.Name -match 'CPU' } ¦ Sort-Object Value -Descending ¦ Select-Object -First 1 $gpu = $sensors ¦ Where-Object { $_.Name -match 'GPU' } ¦ Sort-Object Value -Descending ¦ Select-Object -First 1 return @{ Available = $true CPU = if ($cpu) { [math]::Round($cpu.Value, 1) } else { $null } GPU = if ($gpu) { [math]::Round($gpu.Value, 1) } else { $null } } } catch { Write-Log -Message 'LHM WMI not available' -Level WARN -ExceptionRecord $_ return @{ Available = $false; CPU = $null; GPU = $null } } } ━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━ STEP 2 — ADD: Temperature Card to Dashboard (UI Init region) ━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━ After $diskCard is created, add a 4th card $tempCard. Position it to the right of $diskCard with 10px gap. Match the exact same card dimensions (width, height, BackColor, border paint). Add inside $tempCard: $tempTitle — Label: 'TEMPS', same style as other card titles $tempCPULbl — Label: 'CPU: --', Consolas 11pt Bold $tempGPULbl — Label: 'GPU: --', Consolas 10pt $tempStatus — Label: '' (used for 'Install LHM' message when unavailable) Store references as $script:tempCPULbl, $script:tempGPULbl, $script:tempStatus ━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━ STEP 3 — UPDATE: Do-Refresh to include temperature refresh ━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━ Add a $script:TempRefreshCounter = 0 variable near other script-scope vars. Inside Do-Refresh, increment counter. Every 2nd tick (6 seconds), call: $temps = Get-HardwareTemps if ($temps.Available) { $script:tempStatus.Visible = $false # CPU label + color $cVal = $temps.CPU; $gVal = $temps.GPU $script:tempCPULbl.Text = if ($cVal) { "CPU: $cVal deg C" } else { 'CPU: N/A' } $script:tempCPULbl.ForeColor = if ($cVal -ge 80) { $C.Red } elseif ($cVal -ge 60) { $C.Yellow } else { $C.Green } $script:tempGPULbl.Text = if ($gVal) { "GPU: $gVal deg C" } else { 'GPU: N/A' } $script:tempGPULbl.ForeColor = if ($gVal -ge 80) { $C.Red } elseif ($gVal -ge 60) { $C.Yellow } else { $C.Green } } else { $script:tempCPULbl.Text = '' $script:tempGPULbl.Text = '' $script:tempStatus.Text = 'Install LibreHardwareMonitor' $script:tempStatus.ForeColor = $C.Dim $script:tempStatus.Visible = $true } ━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━ HARD CONSTRAINTS ━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━ X Do NOT import any DLL. Use WMI only. X Do NOT break the existing 3 stat cards. X $tempCard must degrade gracefully if LHM is not installed. X Do NOT modify Runspace, System Tray, or timer interval. VERIFICATION CHECKLIST: [ ] Get-HardwareTemps exists in Core Logic region [ ] $script:tempCard is a 4th card matching others in dimensions [ ] LHM offline state shows 'Install LibreHardwareMonitor' message [ ] Color thresholds: green < 60, yellow 60-79, red >= 80 [ ] Write-Log called on WMI failure [ ] No new assemblies added

| SPRINT 03 | Network Intelligence Tab — Connections + Bandwidth | TIER 2 — Viral Feature | ROI: Very High |
| --- | --- | --- | --- |

Goal & Rationale

No PowerShell-only WinForms tool currently offers a live network connections view with GUI. This is the feature most likely to generate Reddit posts, YouTube coverage, and GitHub stars. It adds a 4th tab showing active TCP connections, their owning processes, remote IPs, and a simple bandwidth bar — all using built-in PowerShell cmdlets.

UI/UX Design Specification

| Element | Spec | Notes |
| --- | --- | --- |
| Tab Label | NET | Matches other tab labels: CPU / STARTUP / CLEAN |
| Grid Columns | Process ¦ PID ¦ Local Port ¦ Remote IP ¦ State ¦ Sent KB ¦ Recv KB | 7 columns, Consolas 9pt |
| State coloring | ESTABLISHED=Blue, LISTEN=Green, CLOSE_WAIT=Yellow, TIME_WAIT=Dim | Matches Cyber-HUD palette |
| Suspicious IPs | Non-RFC1918 + not LISTEN = Orange highlight on row | Requires -not match for private ranges |
| Bandwidth row | Top panel: Total Sent/Recv per second (last 5s delta) | Get-Counter with locale fallback |
| Refresh rate | Every 5 seconds (separate counter in Do-Refresh) | Slower than 3s process grid |
| Row count | Top 50 connections by State priority | ESTABLISHED first, TIME_WAIT last |

Claude Code Prompt — Sprint 3

Subject: Sprint 3 - Network Intelligence Tab File to modify: PC-Health-Monitor.ps1 ━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━ CONTEXT ━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━ Stack: PowerShell 5.1 + WinForms. TabControl is $script:tabs. Existing tabs: Dashboard (index 0), Startup (index 1), Cleanup (index 2). Color palette: $C hashtable. Logging: Write-Log function. Async: All heavy ops use Runspaces. Network refresh can run on main thread since Get-NetTCPConnection is fast (<100ms). ━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━ STEP 1 — ADD: Get-NetworkConnections function ━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━ Add to #region 4 - Core Logic & Telemetry: function Get-NetworkConnections { try { $conns = Get-NetTCPConnection -ErrorAction Stop $procs = Get-Process -ErrorAction SilentlyContinue ¦ Select-Object Id, ProcessName $procMap = @{} foreach ($p in $procs) { $procMap[$p.Id] = $p.ProcessName } $result = foreach ($c in $conns) { [PSCustomObject]@{ Process = if ($procMap[$c.OwningProcess]) { $procMap[$c.OwningProcess] } else { 'System' } PID = $c.OwningProcess LocalPort = $c.LocalPort RemoteIP = if ($c.RemoteAddress) { $c.RemoteAddress.ToString() } else { '--' } State = $c.State.ToString() IsSuspect = ($c.State -ne 'Listen') -and ($c.RemoteAddress -notmatch '^(10\.¦172\.(1[6-9]¦2[0-9]¦3[01])\.¦192\.168\.¦127\.¦::1¦$)') } } # Sort: ESTABLISHED first, then by process name return $result ¦ Sort-Object @{E={if($_.State -eq 'Established'){0}else{1}}}, Process ¦ Select-Object -First 50 } catch { Write-Log 'Failed to query network connections' -Level ERROR -ExceptionRecord $_ return @() } } ━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━ STEP 2 — BUILD: Network Tab (UI Init region) ━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━ Add a 4th TabPage $netTab to $script:tabs. Tab text: 'NET' (match existing tab label style — Consolas Bold, 9pt) Layout inside $netTab: A) $netBandwidthPanel (height 36px, top of tab) Contains two labels: $netSentLbl and $netRecvLbl Format: 'OUT: 0.0 KB/s' and 'IN: 0.0 KB/s' Font: Consolas Bold 10pt. Colors: Sent=$C.Purple, Recv=$C.Blue B) $script:netGrid — DataGridView below the bandwidth panel Apply Style-Grid to it (existing helper function). Columns (in order): [0] PROCESS (fillWeight 20) [1] PID (fillWeight 8) [2] PORT (fillWeight 8) [3] REMOTE IP (fillWeight 20) [4] STATE (fillWeight 14) Set AutoSizeColumnsMode = Fill Store as $script:netGrid, $script:netSentLbl, $script:netRecvLbl ━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━ STEP 3 — ADD: Refresh-NetGrid function ━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━ function Refresh-NetGrid { $conns = Get-NetworkConnections $script:netGrid.SuspendLayout() $script:netGrid.Rows.Clear() foreach ($c in $conns) { $idx = $script:netGrid.Rows.Add( $c.Process, $c.PID, $c.LocalPort, $c.RemoteIP, $c.State ) $row = $script:netGrid.Rows[$idx] # State color $stateColor = switch ($c.State) { 'Established' { $C.Blue } 'Listen' { $C.Green } 'CloseWait' { $C.Yellow } 'TimeWait' { $C.Dim } default { $C.SubText } } $row.Cells[4].Style.ForeColor = $stateColor # Suspicious IP highlight if ($c.IsSuspect) { $row.DefaultCellStyle.ForeColor = $C.Orange } } $script:netGrid.ResumeLayout() } ━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━ STEP 4 — HOOK into Do-Refresh ━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━ Add $script:NetRefreshCounter = 0 near other counters. In Do-Refresh, every 2nd tick (6 seconds): if ($script:tabs.SelectedTab -eq $netTab) { Refresh-NetGrid } (Only refresh when tab is visible to avoid wasted work) ━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━ HARD CONSTRAINTS ━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━ X Do NOT run Get-NetTCPConnection in a Runspace (it is fast enough for main thread). X Do NOT break existing 3 tabs or their data. X Tab index for Network = 3 (0-based). Do NOT reorder existing tabs. X Suspicious IP detection must NOT block traffic or make network calls. VERIFICATION CHECKLIST: [ ] $netTab is 4th tab (index 3) in $script:tabs [ ] Get-NetworkConnections returns at most 50 rows [ ] ESTABLISHED rows appear before LISTEN in the grid [ ] Suspect rows have $C.Orange forecolor [ ] Refresh only triggers when Network tab is selected [ ] Write-Log called on Get-NetTCPConnection failure [ ] Existing 3 tabs are unmodified

| SPRINT 04 | Security Audit Tab + System Report Export | TIER 3 — Enterprise Credibility | ROI: High |
| --- | --- | --- | --- |

Goal & Rationale

A Security tab will be the only PowerShell WinForms tool on GitHub with a GUI-based security dashboard. It combines Defender status, pending Windows Updates, open listening ports, and a quick audit of scheduled tasks. The Export Report button lets sysadmins share findings without screenshots.

UI/UX Design Specification

| Panel | Content | Design Notes |
| --- | --- | --- |
| Defender Card | Status + Last Scan date | Green=protected, Red=disabled, Yellow=outdated |
| Updates Card | Pending update count | Green=0, Yellow=1-5, Red=>5 |
| Firewall Card | Domain/Private/Public profile state | Each profile: On=Green, Off=Red |
| Open Ports Card | DataGridView: Port ¦ Process ¦ PID | Listen-state only, sorted by port |
| Export Button | EXPORT REPORT (bottom bar) | $C.Purple, writes HTML to Desktop |
| Scan Button | SCAN NOW (top right of tab) | Triggers immediate re-scan |

Claude Code Prompt — Sprint 4

Subject: Sprint 4 - Security Audit Tab + Export Report File to modify: PC-Health-Monitor.ps1 ━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━ CONTEXT ━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━ Stack: PowerShell 5.1 + WinForms. 5 tabs now exist (0-3 from sprint 3). This sprint adds Tab index 4: Security. Security queries use Get-MpComputerStatus, Get-HotFix, Get-NetFirewallProfile. ━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━ STEP 1 — ADD: Get-SecurityAudit function ━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━ function Get-SecurityAudit { $audit = @{ Defender = @{}; Firewall = @{}; Updates = 0; Ports = @() } # Defender try { $mp = Get-MpComputerStatus -ErrorAction Stop $audit.Defender = @{ Enabled = $mp.AntivirusEnabled LastScan = $mp.QuickScanEndTime SignatureAge = $mp.AntivirusSignatureAge } } catch { Write-Log 'Defender query failed' ERROR -ExceptionRecord $_ } # Firewall try { $fw = Get-NetFirewallProfile -ErrorAction Stop foreach ($p in $fw) { $audit.Firewall[$p.Name] = $p.Enabled } } catch { Write-Log 'Firewall query failed' ERROR -ExceptionRecord $_ } # Pending Updates (hotfix count is a proxy — last 30 days missing) try { $searcher = New-Object -ComObject Microsoft.Update.Searcher -ErrorAction Stop $result = $searcher.Search('IsInstalled=0 and Type=Software') $audit.Updates = $result.Updates.Count } catch { Write-Log 'Windows Update query failed' WARN -ExceptionRecord $_ } # Listening Ports try { $listeners = Get-NetTCPConnection -State Listen -ErrorAction Stop $procs = Get-Process ¦ Select-Object Id,ProcessName $pm = @{}; foreach ($p in $procs) { $pm[$p.Id] = $p.ProcessName } $audit.Ports = $listeners ¦ Select-Object LocalPort, @{N='Process';E={if($pm[$_.OwningProcess]){$pm[$_.OwningProcess]}else{'System'}}}, @{N='PID';E={$_.OwningProcess}} ¦ Sort-Object LocalPort ¦ Select-Object -First 30 } catch { Write-Log 'Listening ports query failed' WARN -ExceptionRecord $_ } return $audit } ━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━ STEP 2 — BUILD: Security Tab (UI Init region) ━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━ Add $secTab as 5th TabPage (index 4). Layout (top to bottom): A) Top row (3 cards side by side, 200px wide each): - $defCard: Title='DEFENDER', value label $defStatusLbl, subtitle $defScanLbl - $updCard: Title='UPDATES', value label $updCountLbl (large number) - $fwCard: Title='FIREWALL', 3 sub-labels: Domain / Private / Public B) Open Ports DataGridView: $script:portsGrid Columns: PORT (80px) ¦ PROCESS (180px) ¦ PID (60px) Apply Style-Grid. Fill remaining height of tab. C) Bottom button row (height 44px): $scanNowBtn — 'SCAN NOW' — $C.BgCard2 bg, $C.Blue fg — left side $exportBtn — 'EXPORT REPORT' — $C.Purple bg, white fg — right side ━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━ STEP 3 — ADD: Refresh-SecurityTab + Update-SecurityCards ━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━ function Update-SecurityCards($audit) { # Defender card if ($audit.Defender.Enabled -eq $true) { $script:defStatusLbl.Text = 'PROTECTED' $script:defStatusLbl.ForeColor = $C.Green } else { $script:defStatusLbl.Text = 'DISABLED' $script:defStatusLbl.ForeColor = $C.Red } $scanDate = if ($audit.Defender.LastScan) { $audit.Defender.LastScan.ToString('yyyy-MM-dd HH:mm') } else { 'Unknown' } $script:defScanLbl.Text = "Last scan: $scanDate" # Updates card $upd = $audit.Updates $script:updCountLbl.Text = $upd.ToString() $script:updCountLbl.ForeColor = if ($upd -eq 0) { $C.Green } elseif ($upd -le 5) { $C.Yellow } else { $C.Red } # Firewall card labels (Domain/Private/Public) foreach ($profile in @('Domain','Private','Public')) { $lbl = $script:fwLabels[$profile] $on = $audit.Firewall[$profile] $lbl.Text = "$profile : $(if($on){'ON'}else{'OFF'})" $lbl.ForeColor = if ($on) { $C.Green } else { $C.Red } } # Ports grid $script:portsGrid.Rows.Clear() foreach ($p in $audit.Ports) { $script:portsGrid.Rows.Add($p.LocalPort, $p.Process, $p.PID) } } ━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━ STEP 4 — ADD: Export-SystemReport function ━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━ function Export-SystemReport { $ts = Get-Date -Format 'yyyy-MM-dd_HH-mm' $path = Join-Path $env:USERPROFILE "Desktop\PCHealth-Report-$ts.html" $live = Get-LiveData $sec = Get-SecurityAudit $html = @" <!DOCTYPE html><html><head><meta charset='utf-8'> <title>PC Health Report</title> <style>body{background:#020617;color:#e2e8f0;font-family:Consolas,monospace;padding:20px} h1{color:#38bdf8}h2{color:#a855f7;border-bottom:1px solid #1e3250;padding-bottom:4px} table{border-collapse:collapse;width:100%;margin-bottom:20px} th{background:#0a1228;color:#38bdf8;padding:8px;text-align:left} td{padding:6px;border-bottom:1px solid #1e3250} .ok{color:#4ade80}.warn{color:#facc15}.crit{color:#f87171}</style></head> <body><h1>PC Health Monitor - System Report</h1> <p>Generated: $(Get-Date -Format 'yyyy-MM-dd HH:mm:ss') ¦ Host: $env:COMPUTERNAME</p> <h2>System Overview</h2><table> <tr><th>Metric</th><th>Value</th></tr> <tr><td>CPU Usage</td><td>$($live.CPU)%</td></tr> <tr><td>RAM Usage</td><td>$($live.RAM)%</td></tr> <tr><td>Disk Usage</td><td>$($live.Disk)%</td></tr> </table> <h2>Security Status</h2><table> $(if($sec.Defender.Enabled){'<tr><td>Defender</td><td class=ok>PROTECTED</td></tr>'}else{'<tr><td>Defender</td><td class=crit>DISABLED</td></tr>'}) <tr><td>Pending Updates</td><td>$($sec.Updates)</td></tr> </table></body></html> "@ try { $html ¦ Out-File $path -Encoding UTF8 -ErrorAction Stop [System.Windows.Forms.MessageBox]::Show( "Report saved to Desktop:\`n$path", 'Export Complete', [System.Windows.Forms.MessageBoxButtons]::OK, [System.Windows.Forms.MessageBoxIcon]::Information ) ¦ Out-Null } catch { Write-Log 'Export failed' ERROR -ExceptionRecord $_ [System.Windows.Forms.MessageBox]::Show( "Export failed: $($_.Exception.Message)", 'Error', [System.Windows.Forms.MessageBoxButtons]::OK, [System.Windows.Forms.MessageBoxIcon]::Error ) ¦ Out-Null } } ━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━ STEP 5 — WIRE EVENTS (Event Handlers region) ━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━ $scanNowBtn.Add_Click({ Update-SecurityCards (Get-SecurityAudit) }) $exportBtn.Add_Click({ Export-SystemReport }) In Do-Refresh: every 10th tick (30 seconds), if $secTab is selected: Update-SecurityCards (Get-SecurityAudit) ━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━ HARD CONSTRAINTS ━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━ X Security tab = index 4. Do NOT reorder tabs 0-3. X Windows Update COM query may fail — must be wrapped in try/catch. X Export writes HTML only — no PDF, no external tools. X All 4 previous sprints must remain functional. VERIFICATION CHECKLIST: [ ] $secTab is 5th tab (index 4) [ ] 3 top cards: Defender, Updates, Firewall [ ] Ports grid populated with Listen-state connections only [ ] SCAN NOW button triggers immediate refresh [ ] EXPORT REPORT creates HTML on Desktop with correct path [ ] All catch blocks call Write-Log [ ] Tabs 0-3 unmodified and functional

Appendix — Skills Matrix for Future Sessions

The following table maps Cowork skills to future PC-Health-Monitor development tasks.

| Skill | Use Case for This Project | Notes |
| --- | --- | --- |
| ui-ux-pro-max | Design new tabs (Security layout, Network grid density, color contrast audits) | Run --design-system 'dark monitoring dashboard HUD' |
| docx | Generate updated roadmap docs, CONTRIBUTING.md, architecture specs | This document was generated with the docx skill |
| xlsx | Feature comparison matrix, star count tracking over time, sprint velocity | Use for GitHub analytics exports |
| pptx | Investor / community pitch deck for the project | Use for conference talks or YouTube thumbnails |
| schedule | Daily GitHub stats check: star count, fork count, open issues | Set up recurring task to monitor growth |

PC Health Monitor — Development Roadmap  |  Confidential — Internal Use

Built with PowerShell + WinForms  |  Cyber-HUD Theme  |  Zero Dependencies