PC HEALTH MONITOR Vision Sprints 5–8: Claude Code Prompt Playbook April 2026 ¦ Rotem Zussman ─────────────────────────────────────────────────────── ► Sprint 5 — Plugin Architecture ► Sprint 6 — Predictive Health Score ► Sprint 7 — Behavioral Baseline ► Sprint 8 — Threat Intelligence

# כיצד להשתמש במסמך זה

כל ספרינט במסמך זה מכיל פרומפט מוכן להעתקה ישירה ל-Claude Code. הפרומפטים מסודרים לפי סדר ביצוע מומלץ — כל ספרינט בונה על קודמו. אל תריץ שניים במקביל.

| 1 | פתח Claude Code בתיקיית הפרויקט: cd "C:\Users\rotem\OneDrive\Desktop\clean bot" |
| --- | --- |
| 2 | העתק את תוכן תיבת ה-PROMPT הכחולה לחלון Claude Code ולחץ Enter |
| 3 | אשר כל שלב שמבקש אישור (Approved / Yes / Execute) |
| 4 | בדוק את התוצאה לפני שעוברים לספרינט הבא |
| 5 | Push ל-GitHub מהטרמינל המקומי: git push origin main |

סדר ביצוע מומלץ: Sprint 5 → 6 → 7 → 8. Sprint 5 (Plugin Architecture) חובה לבצע ראשון — הוא מהווה תשתית לשלושת הבאים.

SPRINT 5 ¦ Plugin Architecture הפיכת הכלי לפלטפורמה — מנגנון פלאגינים מודולרי

| 3–4 ימים זמן פיתוח | נמוכה רמת סיכון | אין תלויות | PC-Health-Monitor.ps1 קובץ ראשי |
| --- | --- | --- | --- |

מה הספרינט הזה עושה

מוסיף מנגנון גילוי אוטומטי של פלאגינים (modules). בכל הפעלה של התוכנה, היא סורקת תיקיית /plugins ומטענת כל קובץ .psm1 שמוצאת — ומוסיפה לו לשונית UI אוטומטית. כך קהילה יכולה לבנות הרחבות ללא נגיעה בקוד הראשי.

ארכיטקטורה — מה CLAUDE CODE יצור

| 1 | #region Plugin Loader — הוסף ל-PC-Health-Monitor.ps1 לאחר #region Global Styles: סריקת תיקיית /plugins, Import-Module לכל .psm1, לכידת שגיאות ב-Write-Log |
| --- | --- |
| 2 | תיקיית /plugins + קובץ PLUGIN-API.md — תיעוד ה-contract: שלוש פונקציות חובה (Get-PluginManifest, Initialize-Plugin, Refresh-Plugin) |
| 3 | plugins/smart-disk.psm1 — פלאגין ראשון לדוגמה: לשונית SMART Disk Health עם סטטוס לכל כונן (WMI Win32_DiskDrive) |
| 4 | עדכון TabControl — הלשונית שנוצרת על ידי הפלאגין נוספת דינמית לאחר לשונית Security Audit (Index 4+) |
| 5 | Write-Log thread-safe check — ודא שה-plugin loader אינו קורא ל-Write-Log מתוך runspace — החזרת שגיאות כ-hashtable |

פרומפט מוכן להעתקה

📋  CLAUDE CODE PROMPT — COPY & PASTE

You are a Senior PowerShell Developer working on PC-Health-Monitor — a WinForms GUI app (PC-Health-Monitor.ps1, ~1,782 lines, 7 #regions). TASK: Implement a Plugin Architecture system. ## What to build: 1. PLUGIN LOADER (#region) Add a new #region Plugin Loader directly after #region Global Styles & Tokens. The loader must: - Define $Script:PluginsDir = Join-Path $PSScriptRoot 'plugins' - Discover all *.psm1 files in $Script:PluginsDir (if folder exists) - Import each with Import-Module -Force wrapped in try/catch - Call Get-PluginManifest on each loaded module to get metadata hashtable: @{ Name; TabName; Version; Author; Description } - Store loaded plugin manifests in $Script:LoadedPlugins = @() - Log each load/fail with Write-Log -Message "..." -Level INFO/WARN 2. PLUGIN API CONTRACT Create file: plugins/PLUGIN-API.md Document the 3 required exported functions every plugin must implement: - Get-PluginManifest → returns @{ Name; TabName; Version; Author; Description } - Initialize-Plugin([System.Windows.Forms.Panel]$ParentPanel, [hashtable]$Colors) → builds the plugin's UI inside $ParentPanel using the project's $C color palette - Refresh-Plugin([System.Windows.Forms.Panel]$DataPanel) → updates displayed data (called by the main timer every 6 seconds when tab is active) 3. DYNAMIC TAB CREATION After the existing tabs are created in #region UI Initialization, loop through $Script:LoadedPlugins and for each: - Create a new TabPage with $manifest.TabName as Text - Apply $tabPage.BackColor = $C.BgBase styling - Call Initialize-Plugin with the tab's Panel and the global $C hashtable - Add the tab to $tabControl 4. REFERENCE PLUGIN Create file: plugins/smart-disk.psm1 Implement: - Get-PluginManifest: returns @{ Name='SMART Disk Health'; TabName='💾 Disk Health'; Version='1.0'; Author='Rotem'; Description='S.M.A.R.T. drive status via WMI' } - Initialize-Plugin: creates a DataGridView with columns [Drive, Model, Size, Status, Temperature] Styled exactly like the existing process grid (dark bg, blue header, alternating rows) - Refresh-Plugin: queries Get-CimInstance Win32_DiskDrive, populates the grid Status column: "OK" = green, "Pred Fail" = red, unknown = yellow ## Constraints: - Do NOT modify any existing #regions except to insert the Plugin Loader region - Write-Log CANNOT be called from inside a Runspace — only call it from the main thread - Use $C color hashtable (already global) for all UI styling — do not hardcode colors - All new code must follow existing PascalCase naming conventions - Wrap all plugin loading in try/catch so a broken plugin never crashes the main app ## Files to create/modify: - MODIFY: PC-Health-Monitor.ps1 (add #region Plugin Loader + dynamic tab loop) - CREATE: plugins/PLUGIN-API.md - CREATE: plugins/smart-disk.psm1 After completing, run a syntax check: $null = [System.Management.Automation.Language.Parser]::ParseFile('.\PC-Health-Monitor.ps1', [ref]$null, [ref]$null) Report any errors found.

הגדרת הצלחה

| ✓ | PC-Health-Monitor.ps1 נטען ללא שגיאות סינטקס |
| --- | --- |
| ✓ | תיקיית /plugins נוצרה עם PLUGIN-API.md |
| ✓ | plugins/smart-disk.psm1 קיים ומייצא שלוש פונקציות |
| ✓ | לשונית 'Disk Health' מופיעה בממשק כשהפלאגין קיים |
| ✓ | הסרת הפלאגין מהתיקייה לא קורסת את התוכנה |

SPRINT 6 ¦ Predictive Health Score ציון בריאות 0-100 עם חיזוי: disk יתמלא בעוד X ימים

| 4–5 ימים זמן פיתוח | בינונית רמת סיכון | Python + pandas תלויות | PS1 + health_analyzer.py קובץ ראשי |
| --- | --- | --- | --- |

מה הספרינט הזה עושה

מוסיף 'כרטיס בריאות' חדש בדשבורד עם ציון מ-0 עד 100 ומסר חיזוי: 'בקצב הנוכחי, כונן C יתמלא בעוד ~14 יום'. Python רץ כ-Scheduled Task לילי, כותב health_report.json, וה-PS1 טוען אותו בכל Refresh.

ארכיטקטורה — מה CLAUDE CODE יצור

| 1 | הרחבת Write-Log — כתיבה מקבילה ל-%TEMP%\PCHealth-Telemetry.csv: [timestamp, metric, value, process, pid] |
| --- | --- |
| 2 | health_analyzer.py — Python script: טוען CSV עם pandas, מחשב linear regression על disk/RAM, מחשב weighted Health Score (0-100), כותב health_report.json |
| 3 | Register-HealthTask.ps1 — מרשם health_analyzer.py כ-Windows Scheduled Task לילי (Register-ScheduledTask) |
| 4 | כרטיס Health Score בדשבורד — כרטיס חמישי מתחת לארבעת המחוגים: ציון + מסר + חץ trending (↑↓→) |
| 5 | Install.ps1 עדכון — הוסף pip install pandas --quiet לשלב ההתקנה |

נוסחת הציון

weights = { 'disk_fill_days': 0.30, # 90+ days = 100pts, <7 days = 0pts 'ram_trend': 0.20, # stable/down = 100pts, +5%/day = 0pts 'security_score': 0.25, # Defender ON + updates < 10 = 100pts 'startup_count': 0.15, # < 5 items = 100pts, 15+ = 0pts 'anomaly_count': 0.10, # 0 anomalies = 100pts (Sprint 7) }

פרומפט מוכן להעתקה

📋  CLAUDE CODE PROMPT — COPY & PASTE

You are a Senior PowerShell Developer + Python Engineer working on PC-Health-Monitor. PREREQUISITE: Sprint 5 (Plugin Architecture) must already be merged. TASK: Implement Predictive Health Score system. ## What to build: ### Part A — Telemetry Collection (PowerShell) Modify Write-Log in PC-Health-Monitor.ps1 to ALSO append to a CSV telemetry file: $TelemetryPath = Join-Path $env:TEMP 'PCHealth-Telemetry.csv' After the existing log rotation logic, add: - If CSV doesn't exist, write header: timestamp,metric,value,process,pid - Append current readings from the global state variables: CPU%=$Script:LastCPU, RAM%=$Script:LastRAM, DiskFree_GB=$Script:LastDiskFree process and pid columns = empty string for system metrics - Only write telemetry entries, NOT to log file (separate concern) - Cap CSV at 10,000 rows (delete oldest 2,000 when exceeded) — same rotation pattern as Write-Log ### Part B — Python Analytics Engine Create file: health_analyzer.py in the project root. The script must: 1. Load %TEMP%\PCHealth-Telemetry.csv with pandas 2. Filter last 30 days of data 3. Calculate for disk: linear regression on DiskFree_GB over time → predict days until < 10GB free 4. Calculate for RAM: average daily trend (slope of linear regression on RAM% per day) 5. Read security status from %TEMP%\PCHealth-Security.json (if exists — created by PS1 security audit) 6. Calculate Health Score (integer 0-100) using these weights: - disk_days_remaining: 90+ days = 30pts, linear scale to 0pts at <7 days - ram_trend_daily: stable or falling = 20pts, +5%/day or more = 0pts - security: 25pts (Defender active = 10pts, firewall all profiles = 10pts, updates < 10 = 5pts) - startup_count: from %TEMP%\PCHealth-Startup.json if exists, else assume 0 penalty - anomaly_penalty: subtract 2pts per anomaly from baseline file (Sprint 7 data, skip if missing) 7. Write output to: %LOCALAPPDATA%\PC-Health-Monitor\health_report.json Format: { "score": 73, "grade": "FAIR", "trend": "DEGRADING", "disk_days_remaining": 14, "ram_trend_pct_per_day": 0.4, "messages": ["Disk C: fills in ~14 days", "RAM usage trending up"], "generated_at": "2026-04-17T03:00:00" } 8. Handle missing files gracefully — if no telemetry data, write score: null and exit cleanly ### Part C — Scheduled Task Registration Create file: Register-HealthTask.ps1 Use Register-ScheduledTask to schedule health_analyzer.py: - Task name: "PC-Health-Monitor Analytics" - Trigger: daily at 03:00 AM - Action: python.exe health_analyzer.py (resolve python path with Get-Command python) - Working directory: %LOCALAPPDATA%\PC-Health-Monitor\ - Run whether user is logged on or not: No (simplest, no credential needed) - Description: "PC Health Monitor predictive analytics — generates health_report.json" - Wrap entire registration in try/catch with clear success/error Write-Host messages ### Part D — Health Score Card in Dashboard Add a new card to the dashboard BELOW the 4 existing gauge cards. Full width (spanning the bottom of the gauges row). The card must: - Load %LOCALAPPDATA%\PC-Health-Monitor\health_report.json on each Refresh - Display: Score number (large, colored: green>=80, yellow>=50, red<50) - Display: Grade label (EXCELLENT / GOOD / FAIR / POOR) - Display: Trend arrow (↑ green if improving, ↓ red if degrading, → yellow if stable) - Display: Up to 3 message strings from messages array - If health_report.json doesn't exist: show "Analytics not yet run — install Python & run Register-HealthTask.ps1" - Style matches existing gauge cards: dark bg ($C.BgCard), rounded corner simulation, blue border ## Constraints: - health_analyzer.py must be pure Python stdlib + pandas (no other pip packages) - All new PS1 code follows existing PascalCase + error handling patterns - The score card uses the global $C color hashtable — no hardcoded colors - If health_report.json is missing or malformed, card shows a "pending" state without crashing ## Files to create/modify: - MODIFY: PC-Health-Monitor.ps1 (telemetry in Write-Log + Health Score card) - CREATE: health_analyzer.py - CREATE: Register-HealthTask.ps1 - MODIFY: install.ps1 (add: python -m pip install pandas --quiet --exists-action i) Validate PS1 syntax after changes. Report the Health Score formula weights used.

הגדרת הצלחה

| ✓ | PCHealth-Telemetry.csv נוצר לאחר הפעלת התוכנה |
| --- | --- |
| ✓ | health_analyzer.py רץ ללא שגיאות ויוצר health_report.json |
| ✓ | כרטיס Health Score מוצג בדשבורד עם ציון ומסר |
| ✓ | Register-HealthTask.ps1 מרשם Scheduled Task בהצלחה |

SPRINT 7 ¦ Behavioral Baseline Engine זיהוי חריגות מהנורמה האישית של המחשב — ללא ענן

| 3–4 ימים זמן פיתוח | בינונית רמת סיכון | Python + numpy תלויות | PS1 + baseline_engine.py קובץ ראשי |
| --- | --- | --- | --- |

מה הספרינט הזה עושה

במקום להציג ש-CPU על 80% (מספר שאינו אומר כלום), המערכת לומדת מה 'נורמלי' עבור המחשב הספציפי הזה ומתריעה על חריגות: 'svchost.exe: 487MB — חריגה של 241% מהממוצע של 30 יום אחרונים'. הכל מחושב מקומית, ללא שרת, ללא API.

ארכיטקטורה — מה CLAUDE CODE יצור

| 1 | הרחבת telemetry CSV (מספרינט 6) — הוסף רישום ברמת תהליך: process_name, pid, ram_mb, cpu_pct לכל 25 התהליכים המובילים |
| --- | --- |
| 2 | baseline_engine.py — מחשב Z-score לכל תהליך על פני 30 יום, כותב baseline_profile.json: {svchost: {mean_mb: 143, std_mb: 40, z_threshold: 2.5}} |
| 3 | קריאת baseline_profile.json ב-PS1 — בכל Refresh של גריד התהליכים, טעינת הפרופיל והשוואה |
| 4 | עמודת ANOMALY בגריד — עמודה חמישית בגריד התהליכים: ריקה בנורמל, '⚠ +241%' בצבע Magenta (#E879F9) בחריגה |
| 5 | כפתור DETAILS — לחיצה על שורה חריגה פותחת MessageBox עם: שם תהליך, ממוצע היסטורי, ערך נוכחי, % חריגה, המלצה |

Z-SCORE LOGIC

# baseline_engine.py — core logic import pandas as pd, numpy as np, json from pathlib import Path df = pd.read_csv(telemetry_csv) df = df[df['process'].notna() & (df['process'] != '')] df['ts'] = pd.to_datetime(df['timestamp']) df = df[df['ts'] > (pd.Timestamp.now() - pd.Timedelta(days=30))] profile = {} for proc, grp in df.groupby('process'): mean = grp['value'].mean() std = grp['value'].std() if std > 0: # ignore constant processes profile[proc] = { 'mean_mb': round(mean, 1), 'std_mb': round(std, 1), 'z_threshold': 2.5, 'samples': len(grp) } # Runtime check in PS1: # z = (current_mb - mean_mb) / std_mb # if z > z_threshold: ANOMALY

פרומפט מוכן להעתקה

📋  CLAUDE CODE PROMPT — COPY & PASTE

You are a Senior PowerShell Developer + Python Engineer working on PC-Health-Monitor. PREREQUISITE: Sprint 6 (Predictive Health Score) must already be merged. The telemetry CSV at %TEMP%\PCHealth-Telemetry.csv already includes system-level metrics. TASK: Implement Behavioral Baseline Engine — process-level anomaly detection. ## What to build: ### Part A — Process-Level Telemetry Modify the telemetry CSV append logic (added in Sprint 6) to ALSO log process data: In the function that refreshes the process grid (top 25 processes by RAM), after populating the grid, append to PCHealth-Telemetry.csv for each process: [timestamp, "process_ram_mb", ram_mb_value, process_name, pid] [timestamp, "process_cpu_pct", cpu_pct_value, process_name, pid] Use the data that's already being fetched for the grid — no additional CIM queries. Cap the CSV at 10,000 rows as established in Sprint 6. ### Part B — Baseline Engine Python Script Create file: baseline_engine.py in the project root. The script: 1. Loads %TEMP%\PCHealth-Telemetry.csv 2. Filters to last 30 days, rows where process column is not empty 3. Groups by (process_name, metric) — e.g., ("svchost", "process_ram_mb") 4. For each group with >= 20 data points: - Calculate mean, std, sample count - If std == 0 or std < 1% of mean: skip (constant processes aren't interesting) - Store: { "mean": x, "std": y, "samples": n, "z_threshold": 2.5 } 5. Write output to: %LOCALAPPDATA%\PC-Health-Monitor\baseline_profile.json Format: { "svchost_process_ram_mb": { "mean": 143.2, "std": 40.1, "samples": 847, "z_threshold": 2.5 }, ... } 6. Also write: %LOCALAPPDATA%\PC-Health-Monitor\PCHealth-Anomalies.json Current anomalies (processes whose LATEST value in CSV exceeds z_threshold): [ { "process": "svchost", "metric": "process_ram_mb", "current": 487, "mean": 143, "std": 40, "z_score": 8.6, "pct_above": 241 }, ... ] 7. Register this script as a Scheduled Task: "PC-Health-Monitor Baseline" daily at 03:05 AM (5 minutes after the health analytics task from Sprint 6) ### Part C — Anomaly Display in Process Grid Modify the process grid in PC-Health-Monitor.ps1: 1. Add a 5th column: "ANOMALY" — DataGridViewTextBoxColumn, width 90 Header style matches existing headers (dark bg, blue text) Default cell value: empty string 2. On each grid refresh: - Load %LOCALAPPDATA%\PC-Health-Monitor\PCHealth-Anomalies.json (if exists) - Build a hashtable: $Script:Anomalies = @{ "svchost" = @{pct=241; z=8.6} } - For each row in the grid: if $Script:Anomalies contains the process name, set ANOMALY cell text to "⚠ +{pct}%" and set cell ForeColor to Magenta (#E879F9, RGB: 232,121,249) Set cell Font to Bold for the entire row 3. Add CellClick event handler on the process grid: If the clicked row has a non-empty ANOMALY cell: Show a MessageBox with: Title: "Anomaly Detected — {process_name}" Body: Process: {name} (PID {pid}) Current RAM: {current} MB 30-day avg: {mean} MB Std dev: {std} MB Z-Score: {z_score} Deviation: +{pct}% above normal Possible causes: — Memory leak (restart the process to confirm) — Unusual workload spike — Malware injection (cross-check Network tab) ## Constraints: - baseline_engine.py requires only pandas + numpy (both should already be installed) - If baseline_profile.json is missing (first run, <20 data points), ANOMALY column stays empty — never crash - Magenta color for anomalies: new $C entry: $C.Anomaly = [System.Drawing.Color]::FromArgb(232,121,249) Add this to the $C hashtable in #region Global Styles & Tokens - The 5th column must NOT break existing END button column (shift column indices if needed) ## Files to create/modify: - MODIFY: PC-Health-Monitor.ps1 (process telemetry + ANOMALY column + CellClick handler + $C.Anomaly) - CREATE: baseline_engine.py - Optionally extend Register-HealthTask.ps1 to also register the baseline task Validate PS1 syntax. Confirm the ANOMALY column appears and the $C.Anomaly color is defined.

הגדרת הצלחה

| ✓ | baseline_engine.py יוצר baseline_profile.json + PCHealth-Anomalies.json |
| --- | --- |
| ✓ | עמודת ANOMALY מוצגת בגריד התהליכים |
| ✓ | תהליך עם חריגה מוצג ב-Magenta עם אחוז החריגה |
| ✓ | לחיצה על שורה חריגה פותחת MessageBox עם פרטים |
| ✓ | $C.Anomaly מוגדר ב-#region Global Styles |

SPRINT 8 ¦ Offline Threat Intelligence זיהוי C2 ובוטנט offline — GitHub Actions כ-IOC Pipeline

| 2–3 ימים זמן פיתוח | נמוכה רמת סיכון | GitHub Actions תלויות | PS1 + workflow YAML קובץ ראשי |
| --- | --- | --- | --- |

מה הספרינט הזה עושה

לשונית הרשת כבר מסמנת IPs חיצוניים בכתום. ספרינט זה מוסיף שכבת intelligence אמיתית: GitHub Actions מוריד מדי שבוע רשימות IOC ציבוריות (AbuseCH, Feodo Tracker) ואורז אותן ל-JSON. הכלי בודק חיבורים פעילים מול ה-JSON באופן מקומי לחלוטין, ללא API calls.

ארכיטקטורה — מה CLAUDE CODE יצור

| 1 | .github/workflows/update-threat-intel.yml — GitHub Actions: Cron שבועי, מוריד AbuseCH Feodo Tracker C2 IPs + CISA KEV, מריץ build_ioc_db.py, מ-commit ל-main |
| --- | --- |
| 2 | scripts/build_ioc_db.py — Python: מפרסר את ה-CSV/JSON ממקורות, בונה threat_intel.json: {"185.220.101.47": {"type": "C2", "family": "Emotet", "source": "AbuseCH"}} |
| 3 | threat_intel.json ב-repo root — מתעדכן אוטומטית דרך CI, מחולק עם install.ps1 |
| 4 | עדכון install.ps1 — הורדת threat_intel.json לצד PC-Health-Monitor.ps1 בעת התקנה |
| 5 | עדכון Get-NetworkConnections — בכל Refresh: טעינת threat_intel.json, השוואת Remote IPs, הוספת עמודת THREAT לגריד |

מבנה THREAT_INTEL.JSON

{ "generated_at": "2026-04-14T03:00:00Z", "source_count": 3, "ioc_count": 18420, "iocs": { "185.220.101.47": { "type": "C2", "family": "Emotet", "source": "AbuseCH-Feodo", "added": "2026-04-10" }, "91.108.4.0": { "type": "C2", "family": "TrickBot", "source": "AbuseCH-Feodo", "added": "2026-03-22" } } }

פרומפט מוכן להעתקה

📋  CLAUDE CODE PROMPT — COPY & PASTE

You are a Senior PowerShell Developer + GitHub Actions Engineer working on PC-Health-Monitor. PREREQUISITE: Sprint 5 (Plugin Architecture) must be merged. Sprints 6 & 7 are independent. TASK: Implement Offline Threat Intelligence — C2 and botnet detection with no cloud API calls at runtime. ## What to build: ### Part A — GitHub Actions IOC Pipeline Create file: .github/workflows/update-threat-intel.yml The workflow must: - Trigger: schedule cron '0 3 * * 1' (every Monday at 03:00 UTC) - Trigger: workflow_dispatch (manual trigger button) - Run on: ubuntu-latest - Steps: 1. Checkout repo 2. Set up Python 3.11 3. Run: python scripts/build_ioc_db.py 4. Check if threat_intel.json changed (git diff --quiet) 5. If changed: commit with message "chore(intel): refresh IOC database [skip ci]" git config user.name "github-actions[bot]" git config user.email "github-actions[bot]@users.noreply.github.com" git add threat_intel.json git commit -m "chore(intel): refresh IOC database [skip ci]" git push ### Part B — IOC Database Builder Create file: scripts/build_ioc_db.py The script must: 1. Download AbuseCH Feodo Tracker IP blocklist (CSV): URL: https://feodotracker.abuse.ch/downloads/ipblocklist_aggressive.csv Parse CSV: skip comment lines starting with # Fields: first_seen, dst_port, c2_status, last_online, malware Extract: IP address (first field after cleaning), malware family 2. Download AbuseCH URLhaus host list (text): URL: https://urlhaus.abuse.ch/downloads/hostfile/ Extract IPs only (skip hostnames — look for lines matching IPv4 pattern) 3. Build combined dict: { "ip_address": { "type": "C2", "family": "Emotet", (or "URLhaus" if from URLhaus) "source": "AbuseCH-Feodo", (or "AbuseCH-URLhaus") "added": "YYYY-MM-DD" } } 4. Write to threat_intel.json in repo root: { "generated_at": "ISO8601 timestamp", "source_count": 2, "ioc_count": N, "iocs": { ... } } 5. Handle network errors gracefully: if a feed is unavailable, skip it and log a warning Never overwrite threat_intel.json with empty data — skip write if ioc_count == 0 Use only Python stdlib + urllib.request (no external packages needed). ### Part C — Network Tab Enhancement Modify Get-NetworkConnections in PC-Health-Monitor.ps1: 1. At script startup (in #region Execution, after form creation): - Define $Script:ThreatIntel = @{} - Load threat_intel.json from $PSScriptRoot\threat_intel.json (if exists) - Parse JSON: $Script:ThreatIntel = (Get-Content $ThreatIntelPath ¦ ConvertFrom-Json).iocs - Log: Write-Log -Message "Threat intel loaded: $($Script:ThreatIntel.PSObject.Properties.Count) IOCs" -Level INFO 2. In Get-NetworkConnections (or Refresh-NetGrid), for each connection: After setting IsSuspect (non-RFC1918), also check: $iocEntry = $Script:ThreatIntel.PSObject.Properties[$RemoteIP] If found: set IsThreat = $true, ThreatFamily = $iocEntry.Value.family, ThreatType = $iocEntry.Value.type 3. Add a "THREAT" column to the network DataGridView (after the State column): - Width: 120 - Header: "THREAT INTEL" styled like existing headers - For IsThreat rows: cell text = "{type}: {family}", ForeColor = Red ($C.Red) - For IsSuspect (non-RFC1918 but no IOC match): cell text = "Suspicious", ForeColor = $C.Yellow - For clean connections: cell text = empty 4. Add a tooltip/status label below the network grid: "Threat Intel: {N} IOCs loaded ¦ Last updated: {date from JSON}" If file not found: "Threat Intel: not installed — run install.ps1 to update" Style: small gray italic text, same as other status labels ### Part D — Install Script Update Modify install.ps1: After downloading PC-Health-Monitor.ps1, also download threat_intel.json: $ThreatIntelUrl = 'https://raw.githubusercontent.com/Rzuss/PC-Health-Monitor/main/threat_intel.json' $ThreatIntelDest = Join-Path $InstallDir 'threat_intel.json' Download it the same way as the main script. If download fails: warn but don't fail the install (threat intel is optional enhancement). ## Constraints: - scripts/build_ioc_db.py must use ONLY Python stdlib — no pip packages - At runtime, ZERO external network calls — all lookups are local JSON only - If threat_intel.json is missing/malformed: network tab works exactly as before (graceful fallback) - The new THREAT column must not break the existing State color-coding logic - [skip ci] in commit message prevents infinite CI loop ## Files to create/modify: - CREATE: .github/workflows/update-threat-intel.yml - CREATE: scripts/build_ioc_db.py - CREATE: threat_intel.json (initial seed file — can be empty: {"generated_at":"...","ioc_count":0,"iocs":{}}) - MODIFY: PC-Health-Monitor.ps1 (ThreatIntel loading + THREAT column in network grid) - MODIFY: install.ps1 (download threat_intel.json) Validate PS1 syntax after changes. Report: how many IOCs were in the downloaded feeds, and confirm THREAT column renders correctly.

הגדרת הצלחה

| ✓ | GitHub Actions workflow מופיע ב-.github/workflows/ |
| --- | --- |
| ✓ | scripts/build_ioc_db.py מוריד IOCs ויוצר threat_intel.json תקין |
| ✓ | PC-Health-Monitor.ps1 טוען threat_intel.json בהפעלה |
| ✓ | עמודת THREAT INTEL מוצגת בגריד הרשת |
| ✓ | IP מזוהה מ-AbuseCH מוצג באדום עם שם המשפחה (למשל: C2: Emotet) |
| ✓ | install.ps1 מוריד גם את threat_intel.json |

# נספח — סיכום ארכיטקטורי

לאחר ביצוע כל ארבעת הספרינטים, PC Health Monitor תעמוד על הארכיטקטורה הבאה:

| שכבה | קומפוננטים | טכנולוגיה | פרומפט |
| --- | --- | --- | --- |
| UI Layer | Dashboard, Tabs, Tray, Plugin Tabs | PowerShell WinForms + GDI+ | Sprint 5 |
| Data Layer | Write-Log → Telemetry CSV → JSON Reports | PowerShell + Python pandas | Sprint 6 |
| AI/Analytics | Baseline Engine, Health Score, Anomaly Detection | Python numpy/pandas | Sprint 7 |
| Security Intel | Threat Intel JSON, IOC Matching, C2 Detection | GitHub Actions + stdlib Python | Sprint 8 |
| Distribution | irm¦iex installer, Build-Exe.ps1, Plugin Marketplace | PS + PS2EXE + GitHub | כבר קיים |

לאחר השלמת כל הספרינטים:

| ► | PC Health Monitor הופכת לפלטפורמה — לא רק כלי |
| --- | --- |
| ► | קהילה יכולה לכתוב פלאגינים ב-.psm1 ולשתף ב-GitHub |
| ► | ציון הבריאות הופך לנקודת כניסה לשיחות IT עם לקוחות |
| ► | זיהוי C2 offline מבדל אותה מכל כלי PowerShell חינמי אחר |
| ► | GitHub Stars יגיעו כשהפיצ'רים יפורסמו ב-r/PowerShell ו-r/sysadmin |

────────────────────────────────────────────────────────────────────────────────

PC Health Monitor — Vision Sprint Playbook  |  Generated April 2026  |  Rotem Zussman